Autonomous Lifeguard

Student Project Funds Proposal

# Abstract

In the United States, there have been a reported 99 people that have drowned in the past year alone, with a good number of them occurring while a lifeguard was on duty. In that year, there were 63,000 individual cases where Lifeguards rescued around 63,000 individuals at risk of drowning. Last year alone, around 99 people have drowned with a good number of them occurring while a lifeguard was on duty. We are proposing an autonomous surface vehicle to aid and assist drowning victims during the critical minutes before help can reach them.

We are building an autonomous boat that will aid a lifeguard on the beach in order to save someone from drowning. Our project allows a lifeguard to quickly target a drowning person with a magnifying scope that will obtain their GPS coordinates and then communicate them to the boat located in the water beyond the shore break. The boat will, using its own on-board GPS, navigate itself to the person and allow them to hang on and stay afloat until the lifeguard arrives. This project aims to keep beaches safer by reducing the risk of drowning.

# Narrative

## Background

The city of Los Angeles has employed the use of a device named EMILY (Emergency Integrated Lifesaving Lanyard) on their state beaches to save drowning victims. The device is deployed from the shore and remotely controlled by a human operator. Although it offers assistance, there exist multiple drawbacks of the system as a whole. The first is that it requires an operator, meaning that a lifeguard will be occupied during a rescue. The second is that the device must fight against the wave breaks in order to reach a victim. This implies delay when navigating to the victim. The third drawback is that the device is limited by the field of view and skill of the operator.

We propose a fully autonomous system that will navigate to the location of a drowning victim, offering assistance as a lifeguard is deployed from shore. This eliminates the need for a human operator, allowing the lifeguard to swim out to the victim as the device navigates to the victim. The device will be stationed within the water at a certain distance from the shore and beyond the wave breaks so that it may arrive at a drowning victim’s location swiftly.

## Objective

Motivated by the number of drowning cases each year, The Autonomous Lifeguard Senior Design Group aims to develop an assistive, life-preserving, vessel with the capability of navigating to and locating drowning individuals in open water. This vessel, the Autonomous Lifeguard Assistant (AtLAs), will be stationed in the open water on a beach or in a lake. The AtLAs will be coupled with an onshore control tower, the Command Post Acquisition System (ComPAS), that transmits the GPS coordinates of drowning individuals that have been spotted by a lifeguard. While the lifeguard swims to the drowning individual, the AtLAs will use its triple motor propulsion system to arrive at the victim's location at least three times as fast as a lifeguard can. Furthermore, the entire Autonomous Lifeguard System is designed to be a useful and affordable product for the public. The ultimate goal is to create a practical and superior aquatic life-saving system.

## Procedure

This project is composed of two systems, a command center (ComPAS) and Autonomous Lifeguard Assistant (AtLAs), which will communicate with each other over a wireless protocol. The ComPAS consists of a GPS-equipped scope mounted on a lifeguard post. When the lifeguard sees someone who is drowning, he will look at them through the scope and press a button. At that instant, the coordinate location of the victim will be obtained--through triangulation using angles read from the encoders with respect to the global coordinate system provided by the GPS--and radioed to the AtLAs in the water. Next, the AtLAs will receive the drowning person's coordinates and navigate itself to the location using its own on-board GPS device, as well as an array of sensors for detecting the person. Upon reaching this destination, the AtLAs will intelligently traverse the area until the drowning victim has grabbed onto the vehicle. The AtLAs will support the victim and allow them to rest while the lifeguard makes their way to the victim.

In order to accomplish our objective of designing and implementing these systems, we propose a three phase approach: design, integration, and testing. In the design stage, which we are currently in, a majority of the research was accomplished to establish a solution to the task, and physical and mathematical models were created to allow for an enlightened analysis of the proposed solution. Next, the models established in the design phase are to be rigorously examined in the testing phase to acquire real data to prove the accuracy and robustness of the model. Lastly, the integration stage, in which the minimum specifications are to be addressed, involves assembling the final product by combining all of the refined modules into a physical implementation that meets the specifications. The three phases encompass the design life of the project.

Since mid November, our team has made significant progress in completing the research and design phase for our project. We began by doing extensive background research related to the sensors and actuators, as well as the basic physical capabilities required. This led to modeling and physical calculation related to the buoyancy, hydrodynamics, motor and power budget, sensor specifications, and the accuracy of our navigation system. Using that research, we formulated various initial solutions, and then, with the input of trusted and qualified mentors, proceeded to amend, revise, and ultimately converge onto an effective solution. Next, we completed a group charter, an itemized budget, a gantt chart, a project proposal, and have already given two presentations to audiences composed of engineering professors and students. In order to complete the design stage, we are in the process of designing physical prototypes of the ComPAS and the AtLAs, and have already ordered and received a majority of the sensors we will be using as well as the hull for the AtLAs. This first stage is nearly complete, and once we are done we will be ready to integrate our prototypes into a cohesive product.

The next phase is integration. In the integration phase, we will be combining the working prototypes from the design phase into a complete product. This will involve finalizing the command center (ComPAS) and improving its robustness for transportation to the test location. The AtLAs will also need to be assembled and finalized, and outfitted with buoyancy foam and protective boat fenders. Also, we will need to reinforce both the AtLAs and the ComPAS and ensure that they are properly waterproofed and protected against the elements. Once the integration of our systems is complete, we can begin testing and assessing the performance of the systems.

The testing phase is the third and final stage. It includes a thorough investigation of our assembled systems and their ability to meet the established objectives. Unit tests have been created that will help streamline this process and prevent fixes from being introduced that adversely affect another piece of the system without being detected. As a final test to ensure that our system works as specified, we will place the ComPAS on the shore of a lake or beach in Santa Cruz, deploy the AtLAs in the water, and then one of us will swim out to a designated point to be located with the ComPAS and saved by the AtLAs. Once our system can pass this minimum specification we will have completed our project.

## Qualifications

Darrel Deo is our team leader. He will also be working on integrating the sensors, and building the tripod, which will be used to obtain the GPS coordinates of the drowning victim. Darrel is extremely qualified for this position because of his work at MIT. While at MIT Darrel, worked with the Robotics, Vision, and Sensor Networks Group (RVSN), where he helped develop an assistive device for the visually impaired. This experience makes him well qualified for leading our team, and handling the sensor integration for the project.

Shehadeh Dajani is managing our budget. He will also be leading our Printed Circuit Board (PCB) design and layout, along with our vehicle design. Shehadeh is qualified for these positions because he has taken a course on PCB design. Shehadeh has also had previous experience with ROVs, at the University of Maryland. We will put this previous work to use in the design of our Autonomous Lifeguard.

John Ash is managing our schedule for the project. He will also be working on the wireless protocols, water proofing, and PCB fabrication. John is qualified for these positions because of his previous experience with point-to-point communications. His experience with the autonomous solar boat on campus in the Autonomous Systems Lab (ASL) makes him an excellent consultant for protecting our hardware from water.

David Goodman is our document administrator. He will also be developing the Finite State Machine (FSM) for our robot and the navigation system. David is more than qualified for this position, because he has five years of software engineering experience in industry. This means that he is able to oversee design and testing of the software portion of our project. He has also worked in the Autonomous Systems Lab (ASL) on the boat project, and with a graduate student on GPS-related research for the lab. This means that he has the necessary experience to head the design and implementation of the software navigation system for our project.

## Benefits

This project will directly benefit the Santa Cruz community, as well as any coastal community, but assisting a lifeguard on duty to be more effective at saving people from drowning. More importantly however is that this will be an upgrade to current technology. We have analyzed where ocean safety is headed(Moving Flotation Devices), and have will build the next step to create an autonomous flotation device. With our current budget we should be able to build our boat, cheaper than the current alternatives. Finally the fact that we are currently working in an open source manor means that we will allow for other programmers, hobbyist, and students to interface with our code.